PROJECT CHECKLIST & MILESTONE TRACKER

Phase 1 Development Guide

CARA MENGGUNAKAN DOKUMEN INI:

1. Print dokumen ini atau buka di tablet/second screen

2. Centang (✓) setiap item yang sudah selesai

3. Update tanggal completion di setiap milestone

4. Gunakan sebagai tracking progress untuk client updates

# Week 1: Setup & Foundation (20% - $160)

Target Completion: _______________

## Day 1-2: Environment Setup

- Install WordPress locally (XAMPP/Local/MAMP)

- Setup version control (Git repository)

- Create plugin folder structure

- Setup text editor/IDE (VS Code recommended)

- Install browser dev tools extensions

## Day 3-4: Plugin Core Development

- Create main plugin file (solar-layout-designer.php)

- Create PluginCore class (class-plugin-core.php)

- Create ShortcodeHandler class (class-shortcode-handler.php)

- Setup enqueue system untuk JS/CSS

- Test plugin activation/deactivation

## Day 5: Shortcode & Basic UI

- Implement [solar_designer] shortcode

- Create HTML structure (container, canvas, controls)

- Create basic CSS styling

- Test shortcode rendering di WordPress page

- Verify all assets loading correctly

## Week 1 Deliverable

- Screenshot of plugin activated in WP

- Screenshot of shortcode rendering (empty canvas)

- Brief progress report (what's done, what's next)

✓ Week 1 Complete: _______________

# Week 2: Core Functionality (40% - $320)

Target Completion: _______________

## Day 1-2: Panel Manager Module

- Create SolarPanel class

- Create PanelManager class

- Implement addPanel() method

- Implement deletePanel() method

- Implement getPanelAt() method (hit detection)

- Test panel creation with console.log

## Day 3-4: Canvas Rendering & Drag System

- Create UIManager class

- Implement canvas rendering methods

- Implement drawPanel() with solar cell grid

- Add delete button to each panel

- Implement mouse event handlers (down/move/up)

- Implement drag logic dengan offset calculation

- Add boundary constraints (panel stays in canvas)

## Day 5: Main App Integration

- Create SolarDesigner main class

- Integrate all modules together

- Connect buttons to actions

- Test add panel → renders correctly

- Test drag panel → moves smoothly

- Test delete panel → removes correctly

## Week 2 Testing Checklist

- Add 1 panel: SUCCESS ☐

- Add 10 panels: SUCCESS ☐

- Drag panel smoothly: SUCCESS ☐

- Panel stays in bounds: SUCCESS ☐

- Delete button works: SUCCESS ☐

- No console errors: SUCCESS ☐

## Week 2 Deliverable

- Demo video showing add/drag/delete (1-2 min)

- Screenshots of working features

- Updated progress report

✓ Week 2 Complete: _______________

# Week 3: Calculations & Polish (40% - $320)

Target Completion: _______________

## Day 1-2: Energy Calculator

- Create EnergyCalculator class

- Implement calculateAnnualEnergy()

- Implement calculateMonthlyAverage()

- Implement calculateAnnualSavings()

- Test calculations manually dengan calculator

- Integrate calculator ke main app

## Day 3: Statistics Display & Rate Input

- Connect calculator output ke UI elements

- Implement updateStats() method

- Add number formatting (thousands separator)

- Implement electricity rate input handler

- Add input validation (positive numbers only)

- Test rate changes update savings correctly

## Day 4: Testing & Bug Fixes

- Run full functional testing checklist

- Test dengan 10, 25, 50 panels

- Check performance (FPS, memory)

- Test di Chrome, Firefox, Safari

- Test responsive di mobile/tablet/desktop

- Fix any bugs found

## Day 5: Polish & Documentation

- Remove console.log statements

- Add code comments untuk clarity

- Clean up CSS (remove unused styles)

- Create README.txt untuk plugin

- Record demo video (2-3 minutes)

- Prepare testing report

## Week 3 Final Testing Checklist

FUNCTIONAL TESTS:

- Add panel works: ☐

- Drag panel works smoothly: ☐

- Delete panel works: ☐

- Panel count updates: ☐

- Annual kWh calculation correct: ☐

- Monthly average correct: ☐

- Savings calculation correct: ☐

- Rate input works: ☐

- Rate validation works: ☐

- Reset button works: ☐

PERFORMANCE TESTS:

- 10 panels: smooth ☐

- 25 panels: smooth ☐

- 50 panels: smooth ☐

- No memory leaks: ☐

- Drag performance 60fps: ☐

BROWSER COMPATIBILITY:

- Chrome: all functions work ☐

- Firefox: all functions work ☐

- Safari: all functions work ☐

- Edge: all functions work ☐

RESPONSIVE DESIGN:

- Desktop (1920×1080): proper ☐

- Laptop (1366×768): proper ☐

- Tablet (768×1024): proper ☐

- Mobile (375×667): proper ☐

CODE QUALITY:

- No console errors: ☐

- No console warnings: ☐

- Code commented properly: ☐

- No unused code: ☐

- Console.log removed: ☐

## Week 3 Deliverable

- Complete plugin ZIP file

- README.txt installation guide

- Demo video (all features working)

- Testing report (checklist results)

- Source code with comments

✓ Week 3 Complete: _______________

# Client Handoff Checklist

## Pre-Handoff Preparation

- All testing completed successfully

- Demo video recorded dan edited

- Plugin ZIP created dan tested

- README.txt clear dan detailed

- All deliverables ready

## Handoff Package Contents

- ✓ Plugin ZIP file

- ✓ Installation guide (README.txt)

- ✓ Demo video link

- ✓ Testing report

- ✓ Source code (commented)

- ✓ Phase 2 roadmap teaser

## Client Testing Period

Allow client 3-5 days untuk testing sebelum final payment:

- Provide staging URL untuk testing

- List acceptance criteria clearly

- Be available untuk questions/support

- Collect feedback dan address issues

- Get written approval before invoicing

## Post-Handoff Support

1-2 weeks support period included:

- Fix any bugs found post-delivery

- Answer questions about usage

- Minor tweaks (colors, sizes, etc.)

- Help with installation if needed

# Payment Milestone Tracking

| Milestone | Amount | Invoice Date | Paid Date |
| --- | --- | --- | --- |
| Week 1 (20%) | $160 | __________ | __________ |
| Week 2 (40%) | $320 | __________ | __________ |
| Week 3 (40%) | $320 | __________ | __________ |
| TOTAL | $800 |  |  |

# Developer Notes & Reflections

Gunakan section ini untuk catatan pribadi selama development:

Things That Went Well:

________________________________________________

________________________________________________

________________________________________________

Challenges Faced:

________________________________________________

________________________________________________

________________________________________________

Lessons Learned:

________________________________________________

________________________________________________

________________________________________________

Ideas for Phase 2:

________________________________________________

________________________________________________

________________________________________________

✓ PHASE 1 COMPLETE!

Congratulations on delivering a great product! 🎉